ExamVault — Day-by-Day Implementation Hierarchy

React + TypeScript + ASP.NET Core Web API / .NET 8 + Microservices + SQL Server + AI

Execution Rule: Complete each day before moving to the next day.

# 1. How to Use This Document

This is the execution checklist, not just a learning plan.

Start at Day 1. Do not skip Phase 0.

Every day has: Goal → Tasks → Deliverables → Verification → Exit Gate.

Do not start the next day until the current day's verification is successful.

If a task fails, stay on the same day and fix it before continuing.

Business functionality belongs in backend APIs; React is the frontend only.

React must never connect directly to SQL Server or microservice databases.

AI is planned from the architecture stage but is implemented only at the AI milestone after the core Exam/Question foundations.

Use local RabbitMQ during development and keep Azure Service Bus as the cloud implementation.

Keep service-specific entities inside their service; Shared contains only genuinely cross-service contracts/events/common infrastructure.

# 2. Target Architecture Hierarchy

The supplied project material uses a Gateway → microservices → SQL Server architecture and separate API/Application/Domain/Infrastructure projects for services. The day-by-day plan keeps that structure and adds the React frontend and AI Service described in our current design.

ExamVault
│
├── Frontend
│   └── examvault-web
│       └── React + TypeScript + Vite
│
├── Gateway
│   └── OnlineExamSystem.ApiGateway
│       └── YARP
│
├── Services
│   ├── UserService
│   │   ├── API
│   │   ├── Application
│   │   ├── Domain
│   │   └── Infrastructure
│   ├── ExamService
│   ├── QuestionService
│   ├── SubmissionService
│   ├── ResultService
│   ├── NotificationService
│   └── AIService
│       ├── API
│       ├── Application
│       ├── Domain
│       └── Infrastructure
│
├── Shared
│   ├── Contracts
│   ├── Events
│   └── Common
│
├── Tests
├── Docker
└── Documentation

# 3. Master Phase Hierarchy

| Phase | Days | Main Outcome | Gate |
| --- | --- | --- | --- |
| Phase 0 | 1–5 | Solution, React, .NET structure, references, build/run | Everything builds and runs |
| Phase 1 | 6–9 | User Service MVP | Register/Profile APIs + DB work |
| Phase 2 | 10–11 | YARP Gateway | React reaches APIs through Gateway |
| Phase 3 | 12–15 | JWT + Refresh Token | Protected React routes and token lifecycle |
| Phase 4 | 16–18 | Messaging foundation | RabbitMQ event published/consumed |
| Phase 5 | 19–22 | Exam Service | Admin can create/list/view exams |
| Phase 6 | 23–26 | Question Service | Questions/options can be managed |
| AI Milestone | 27–30 | AI Question Generation | AI draft → review → approval → Question DB |
| Phase 7 | 31–33 | Submission Service | Student can submit an exam |
| Phase 8 | 34–36 | Result Service | Submission → result |
| Phase 9 | 37–38 | Notification Service | Event-driven notifications |
| Phase 10 | 39–42 | Docker + Azure | Deployable system |

# PHASE 0 — SOLUTION & PROJECT STRUCTURE

Status at project start: 🔴 NOT COMPLETED — START HERE

## Day 1 — Phase 0: Repository and Tooling Setup

Goal: Repository and Tooling Setup.

### Tasks

Create the ExamVault root repository/folder.

Install/verify required tools: .NET 8 SDK, Node.js LTS, npm, Git, SQL Server/SQL Server tooling.

Create ExamVault.sln.

Create the root folders: Frontend, Gateway, Services, Shared, Tests, Docker, Documentation.

Create the initial README.md.

Create .gitignore for .NET, Node, IDE files, build output and secrets.

### Deliverables

ExamVault.sln exists

Git repository initialized

README and .gitignore committed

### Verification / Exit Gate

git status is clean except intended files

dotnet --version works

node --version and npm --version work

## Day 2 — Phase 0: Create .NET Solution Skeleton

Goal: Create .NET Solution Skeleton.

### Tasks

Create OnlineExamSystem.ApiGateway.

Create UserService API/Application/Domain/Infrastructure projects.

Create Shared.Contracts, Shared.Events and Shared.Common.

Add all projects to ExamVault.sln.

Apply project-reference rules.

Do not create business entities yet.

### Deliverables

Complete .NET project hierarchy

Solution opens successfully

### Verification / Exit Gate

dotnet restore succeeds

dotnet build succeeds

No circular project references

## Day 3 — Phase 0: Create React Frontend

Goal: Create React Frontend.

### Tasks

Create Frontend/examvault-web using React + TypeScript + Vite.

Add React Router foundation.

Add Axios.

Add TanStack Query foundation.

Add Bootstrap/React-Bootstrap.

Add ESLint/Prettier.

Create folders: api, components, context, hooks, layouts, pages, routes, types, utils.

Create a basic Home/Login/Register placeholder structure.

### Deliverables

React app starts

Production build succeeds

Frontend folder hierarchy exists

### Verification / Exit Gate

npm install succeeds

npm run build succeeds

npm run dev opens the app

## Day 4 — Phase 0: Configuration and Local Ports

Goal: Configuration and Local Ports.

### Tasks

Define local ports for React, Gateway and User API.

Create backend appsettings Development files.

Create React environment configuration for the API base URL.

Do not store secrets in source control.

Prepare User Secrets/environment-variable strategy for backend secrets.

### Deliverables

Documented local URLs

No secrets committed

### Verification / Exit Gate

React runs

Gateway runs

User API runs

README contains startup instructions

## Day 5 — Phase 0: Phase 0 Gate

Goal: Phase 0 Gate.

### Tasks

Review solution structure against the master architecture.

Verify React is completely separate from .NET projects.

Verify Gateway has no direct service database dependency.

Verify Shared projects contain only shared material.

Create a Phase 0 completion checklist in the README.

### Deliverables

Phase 0 signed off

Phase 1 is unlocked

### Verification / Exit Gate

dotnet build passes

React build passes

All three applications start successfully

# PHASE 1 — USER SERVICE MVP

## Day 6 — Phase 1: Create User Service foundation

### Tasks

Create/verify User entity and domain structure.

Create UserDbContext.

Configure SQL Server.

Create initial migration.

Create repository abstraction/implementation.

Keep domain independent from Infrastructure.

### Deliverables

UserDbContext

User migration

User repository

SQL Server connection verified

## Day 7 — Phase 1: Registration API

### Tasks

Create RegisterUser request/command.

Create validator.

Create handler.

Hash password using the selected password-hashing approach.

Save user.

Create POST /api/users/register.

Test success and validation failures.

### Deliverables

Working registration API

Unit tests for validation/handler

## Day 8 — Phase 1: Profile and User APIs

### Tasks

Create authenticated profile endpoint foundation.

Add GET /api/users/me or equivalent profile endpoint.

Add DTOs/contracts.

Add service-level error handling.

Add unit tests and API tests.

### Deliverables

Profile API

Tests

## Day 6 — Phase 1: Create User Service foundation

### Tasks

Create/verify User entity and domain structure.

Create UserDbContext and configure SQL Server.

Create the initial migration.

Create repository abstraction/implementation.

Keep Domain independent from Infrastructure.

### Deliverables

UserDbContext

User migration

User repository

SQL Server connection verified

## Day 7 — Phase 1: Registration API

### Tasks

Create RegisterUser request/command.

Create validator and handler.

Hash the password using the selected password-hashing approach.

Save the user.

Create POST /api/users/register.

Test success and validation failures.

### Deliverables

Working registration API

Unit tests for validation/handler

## Day 8 — Phase 1: Profile and User APIs

### Tasks

Create authenticated profile endpoint foundation.

Add GET /api/users/me or equivalent profile endpoint.

Add DTOs/contracts.

Add service-level error handling.

Add unit and API tests.

### Deliverables

Profile API

Tests

## Day 9 — Phase 1: User Service Gate

### Tasks

Verify database migration.

Verify registration.

Verify profile.

Review logs and error handling.

Document API contracts.

### Deliverables

User Service MVP complete

# PHASE 2 — API GATEWAY / YARP

## Day 10 — Phase 2: Install and configure YARP

### Tasks

Add YARP to Gateway.

Configure User route.

Configure destination for User API.

Add health/basic connectivity verification.

## Day 11 — Phase 2: Move React API access through Gateway

### Tasks

Configure React API base URL to Gateway.

Verify Register/Profile through Gateway.

Ensure frontend no longer depends on direct service URLs.

Document Gateway routes.

Exit Gate: React successfully calls User APIs only through the Gateway.

# PHASE 3 — JWT + REFRESH TOKEN

## Day 12 — Phase 3: JWT configuration

Configure JWT settings

Add authentication/authorization

Define roles

## Day 13 — Phase 3: Login

Create Login command/handler

Verify password

Return access token and refresh token

Create POST /api/users/login

## Day 14 — Phase 3: Refresh + Logout

Persist refresh token securely

Implement refresh endpoint

Implement logout/revocation

## Day 15 — Phase 3: React authentication

Auth context/store

Protected routes

Admin/Student route guards

Axios authorization handling

Handle token expiry/refresh

Exit Gate: Register → Login → Access Token → Refresh → Logout works and React protected routes behave correctly.

# PHASE 4 — RABBITMQ / AZURE SERVICE BUS FOUNDATION

## Day 16 — Phase 4: Event contracts

Create UserRegisteredEvent

Create shared event conventions

Create publisher interface

## Day 17 — Phase 4: RabbitMQ local

Run RabbitMQ locally

Publish UserRegisteredEvent

Create Notification consumer foundation

## Day 18 — Phase 4: Production messaging foundation

Add retry/DLQ design notes

Add idempotency considerations

Define Azure Service Bus implementation boundary

Exit Gate: User registration can publish an event and a local consumer can receive it.

# PHASE 5 — EXAM SERVICE

## Day 19 — Phase 5: Exam project skeleton

Create Exam API/Application/Domain/Infrastructure

Add project references

Create Exam entity

## Day 20 — Phase 5: Exam persistence

Create ExamDbContext

SQL Server configuration

Migration

Repository

## Day 21 — Phase 5: Create Exam API

Create command/handler/validator

POST /api/exams

GET /api/exams

GET /api/exams/{id}

## Day 22 — Phase 5: Admin Exam UI

Exam list page

Create exam form

Edit/view foundation

Connect React to Gateway

Admin authorization

Exit Gate: Admin can create and retrieve exams through React → Gateway → Exam API → SQL Server.

# PHASE 6 — QUESTION SERVICE

## Day 23 — Phase 6: Question project skeleton

Create Question API/Application/Domain/Infrastructure

Create Question and Option entities

## Day 24 — Phase 6: Question persistence

Create QuestionDbContext

Create repository

Migrations

Question/Option relationships

## Day 25 — Phase 6: Question APIs

Create/add/update/delete questions

List questions for an exam

Validation

Gateway route

## Day 26 — Phase 6: Question UI

Question management screen

Option editor

Correct answer selection

Preview question

Admin authorization

Exit Gate: Admin can manage questions/options and attach them to an exam.

# AI MILESTONE — AI QUESTION GENERATION

## Day 27 — AI Milestone: AI Service foundation

Create AI API/Application/Domain/Infrastructure projects.

Define AI generation request/response contracts.

Create provider abstraction for OpenAI/Azure OpenAI.

Create Admin-only AI endpoint foundation.

## Day 28 — AI Milestone: Generate AI questions

Build POST /api/ai/questions/generate.

Validate Subject, Topic, Difficulty, Question Count, Question Type and Duration.

Build controlled prompt.

Call OpenAI or Azure OpenAI.

Require structured JSON output.

Validate JSON and question structure.

## Day 29 — AI Milestone: React AI review screen

Create AI Question Generator page.

Add generation form.

Display generated questions.

Add Approve, Edit, Reject and Regenerate actions.

Do not save drafts directly to Question DB.

## Day 30 — AI Milestone: AI approval integration

Approved questions are sent to Question Service.

Persist approved questions in Question DB.

Optionally store AI provider/model/prompt-version/generation-request metadata.

Test invalid AI output.

Test approval and rejection.

AI Gate: Admin enters generation parameters → AI draft → validation → React preview → human approval → Question Service → Question DB.

# PHASE 7 — SUBMISSION SERVICE

## Day 31 — Phase 7: Submission foundation

Create Submission API/Application/Domain/Infrastructure

Create ExamSubmission and SubmittedAnswer entities

## Day 32 — Phase 7: Submit exam

Create start attempt

Save answers

Submit exam

Prevent duplicate/invalid submission

Add event contract

## Day 33 — Phase 7: Take Exam React UI

Exam instructions

Timer

Question navigation

Answer selection

Submit confirmation

Submission API integration

Exit Gate: Student can take and submit an exam successfully.

# PHASE 8 — RESULT SERVICE

## Day 34 — Phase 8: Result foundation

Create Result API/Application/Domain/Infrastructure

Create Result entity

## Day 35 — Phase 8: Result calculation

Consume submission event

Calculate MCQ score deterministically

Persist Result

Publish ResultPublishedEvent

## Day 36 — Phase 8: Result UI

Student result page

Score/percentage

Correct/incorrect summary

Admin result view

Exit Gate: Submission → Result calculation → Result DB → React Result page.

# PHASE 9 — NOTIFICATION SERVICE

## Day 37 — Phase 9: Notification consumer

Create Notification Service

Consume UserRegisteredEvent

Consume ResultPublishedEvent

Implement notification abstraction

## Day 38 — Phase 9: Notification delivery

Start with local/console or test provider

Add email provider boundary

Add retry/error handling

Verify event-driven notification flow

Exit Gate: Important events can trigger notifications without direct service-to-service coupling.

# PHASE 10 — DOCKER + AZURE DEPLOYMENT

## Day 39 — Phase 10: Docker foundations

Dockerfile for React

Dockerfile for Gateway

Dockerfiles for services

Local Docker network

## Day 40 — Phase 10: Docker Compose

Compose React/Gateway/services

SQL Server

RabbitMQ

Environment configuration

## Day 41 — Phase 10: Azure deployment

Choose Azure hosting model

Azure SQL

Container deployment

Secrets/configuration

Networking

## Day 42 — Phase 10: CI/CD + production gate

Build pipeline

Test pipeline

Container publish/deploy

Health checks

Logs/monitoring

Production smoke test

Exit Gate: Complete system builds, tests, runs in containers and is deployable to Azure.

# DAILY WORKING CHECKLIST

| Item | Every Day |
| --- | --- |
| 1 | Read the current day's objective before coding. |
| 2 | Confirm previous day's exit gate is green. |
| 3 | Create code only inside the planned service/project. |
| 4 | Run the relevant build/test after each logical step. |
| 5 | Do not silently change architecture to fix a local error. |
| 6 | Record errors and fixes in the daily notes. |
| 7 | Commit working changes to Git. |
| 8 | Update the checkbox/status for the day. |
| 9 | Only then start the next day. |

# MASTER DAILY STATUS SHEET

| Day | Phase | Status | Started | Completed |
| --- | --- | --- | --- | --- |
| 1 | Phase 0 | ☐ Not Started |  |  |
| 2 | Phase 0 | ☐ Not Started |  |  |
| 3 | Phase 0 | ☐ Not Started |  |  |
| 4 | Phase 0 | ☐ Not Started |  |  |
| 5 | Phase 0 | ☐ Not Started |  |  |
| 6 | Phase 1 | ☐ Not Started |  |  |
| 7 | Phase 1 | ☐ Not Started |  |  |
| 8 | Phase 1 | ☐ Not Started |  |  |
| 9 | Phase 1 | ☐ Not Started |  |  |
| 10 | Phase 2 | ☐ Not Started |  |  |
| 11 | Phase 2 | ☐ Not Started |  |  |
| 12 | Phase 3 | ☐ Not Started |  |  |
| 13 | Phase 3 | ☐ Not Started |  |  |
| 14 | Phase 3 | ☐ Not Started |  |  |
| 15 | Phase 3 | ☐ Not Started |  |  |
| 16 | Phase 4 | ☐ Not Started |  |  |
| 17 | Phase 4 | ☐ Not Started |  |  |
| 18 | Phase 4 | ☐ Not Started |  |  |
| 19 | Phase 5 | ☐ Not Started |  |  |
| 20 | Phase 5 | ☐ Not Started |  |  |
| 21 | Phase 5 | ☐ Not Started |  |  |
| 22 | Phase 5 | ☐ Not Started |  |  |
| 23 | Phase 6 | ☐ Not Started |  |  |
| 24 | Phase 6 | ☐ Not Started |  |  |
| 25 | Phase 6 | ☐ Not Started |  |  |
| 26 | Phase 6 | ☐ Not Started |  |  |
| 27 | AI | ☐ Not Started |  |  |
| 28 | AI | ☐ Not Started |  |  |
| 29 | AI | ☐ Not Started |  |  |
| 30 | AI | ☐ Not Started |  |  |
| 31 | Phase 7 | ☐ Not Started |  |  |
| 32 | Phase 7 | ☐ Not Started |  |  |
| 33 | Phase 7 | ☐ Not Started |  |  |
| 34 | Phase 8 | ☐ Not Started |  |  |
| 35 | Phase 8 | ☐ Not Started |  |  |
| 36 | Phase 8 | ☐ Not Started |  |  |
| 37 | Phase 9 | ☐ Not Started |  |  |
| 38 | Phase 9 | ☐ Not Started |  |  |
| 39 | Phase 10 | ☐ Not Started |  |  |
| 40 | Phase 10 | ☐ Not Started |  |  |
| 41 | Phase 10 | ☐ Not Started |  |  |
| 42 | Phase 10 | ☐ Not Started |  |  |

# CURRENT START POINT

DAY 1 — PHASE 0 — REPOSITORY AND TOOLING SETUP

Do not start User Service, JWT, YARP routing, RabbitMQ, Exam Service or AI implementation yet. The immediate objective is to finish Phase 0 and pass its exit gate.

# Architecture Principles to Keep Throughout the Project

React is the only frontend.

ASP.NET Core Web API is the backend API layer.

YARP is the single public backend entry point after Gateway phase.

Each microservice owns its domain and database.

Shared projects contain only cross-service contracts/events/common items.

AI is an independent service and never owns the authoritative Question DB.

AI-generated questions require human approval before persistence.

Deterministic operations such as authentication, authorization, timers and MCQ scoring should not depend on AI.

RabbitMQ is the local development messaging implementation; Azure Service Bus is the cloud option.

Use tests and phase gates continuously rather than waiting until the end.

# Definition of Done for the Entire Project

React production build succeeds.

All .NET services build successfully.

Gateway routes requests correctly.

Authentication and refresh-token lifecycle works.

Admin can create exams and questions.

Admin can generate AI questions and approve/edit/reject/regenerate them.

Approved AI questions are persisted through Question Service.

Student can take and submit an exam.

Result Service calculates and stores results.

Notification Service receives relevant events.

RabbitMQ local flow works and Azure Service Bus implementation boundary exists.

Automated tests cover critical application behavior.

Docker Compose starts the local system.

Azure deployment is repeatable through CI/CD.

No secrets are committed to Git.